Below a short summary of the 15th HWG Meeting:

- There were presentations by Yan and Sergej regarding next TB in October
 -- preparations of thin sensors at TAU are going well, 4 sensors in progress (~2 almost completed)
 -- situation with readout is more complicated, possible options are 4 old "Krakow" 32--channel boards, 2 APV 256-channel, 1 VMM2
 -- a general comment was to start with single thin sensor board, since it may be very difficult to get well performing multi-plane system
 -- Sergej presented technical info about October testbeam, since FCAL is the only user in this time there might be quiet time before and after the testbeam, which may be used
 -- we discussed about the objectives and since the novelty of this TB will be thin sensor and (probably) 256 channels, we should first try to explore these new features (even more, knowing that it may be difficult to get good multi-plane performance)
 -- regarding the number of TB participants there are 4 support requests sent to Leszek + ~3 people from TAU + 2-3 from DESY so in total 9-10 people should be present

- Strahinja showed few slides with updated (tungsten density, beam spread) Geant4 simulations of shower development from the last TB
 -- there are small systematic changes compared to older results but absolute numbers are very similar
 -- we have discussed about updating all experimental and MC results - please (Strahinja, Alina, Itamar, Veta) send to Aharon your most recent results, whenever they are ready.

We will have the next HWG meeting on Tuesday 29th of September 4 pm CERN time.
Main subjects: October TB preparation, data analyses

Best Regards,
  Marek