Dear All,

A short summary from the 24th HWG meeting:

1. Sasha presented the status of test-beam preparation

- since APV chip saturates at ~8 MIPs a charge divider is being prepared in order to measure electromagnetic shower with high charge

depositions (>60 MIPs)

- the design of charge divider was optimized and a special PCB board was produced

- assembly of detector modules is proceeding, enough good components (sensor, kapton, carbon envelope) are available

- for most of the detector modules wire bonding will be used, but at least for one of them TAB bonding will be tried

2. Itamar showed the list of equipment needed.

- Yan should send the email with information what will be brought from TAU and what is expected to be found at DESY

3. Aharon presented the status of the TB2014 paper

- some modifications may be still done by Aharon, Marek, Wolfgang in the following days

- next week the first draft should be sent to Collaboration.

Urgent stuff !!

- if you want to get accommodation at TAU for the TelAviv workshop you have last two days to ask Aharon !

- Aharon is completing the agenda of the workshop. If you have not send me or Sasha the proposal for contribution, please send it immediately, directly to Aharon.

Best Regards,

marek