A short summary from the 25th HWG meeting.

1. We had short discussion about the August test-beam at DESY. Sasha said that the preparations are going well and at the moments no important problems were identified

2. Most of the meeting we spent on discussion of the TB2014 paper:

- many comments were sent to Aharon  - thanks a lot everybody who did it !. In general there were:

a) easy comments: easy but since they were many, quite a bit of time is needed to implement them

b) comments requiring decisions: to present or not some plots/discussions: the idea is to consider them a bit later, when all easy comments are implemented

c) difficult comments:

-- regarding Moliere radius results - we need to understand why MC results are higher than from the data

-- shower development results - which results (you may see all of them in the meeting webpage) should be presented ? we are close to the conclusion to show the points obtained with deconvolution and discuss other results in the text. Still even for the deconvolution 2 points obtained for layer 6 are quite different, what should we do ?

-- shower development MC and Moliere analysis MC - how to present in a uniform way 3 different MC (Itamar, Strahinja, Alina) ? (Konrad pointed that for shower development we should not make average) So, regarding 2c) there are important open questions, please think about and let us know if you have suggestions.

To go on with the work, Aharon will try to implement easy comments and send the new version as soon as possible.

In two weeks there will be CLICdp meeting at CERN and so there will not be S&A meeting - but since few of us will participate in CLICdp, we will try to meet and discuss also the paper. The next meeting (probably S&A ?) will probably be  14th of September since not everybody will go to TelAviv (which will start on 16th).

From everybody:

Good luck for the test beam starting on 22nd August !

Best Regards,

marek